## Slide 1
SCOPE
The project scope is a governed Dutch mortgage loan-tape platform.
It combines synthetic portfolio data, NL-specific analytics, validation, stress testing, anomaly detection, and AI-assisted build governance.
Data contract
Pydantic schema, deterministic synthetic tape, reference tables
Risk analytics
Quick scan, portfolio cohorts, IFRS 9 staging, ECL signals
Review checks
NHG, HRA, Nibud LTI, AnaCredit, BCBS 239, stress sanity bands
Governance
3LoD sign-off, eval gates, AI commit controls, fail-gracefully playbook
Current repo status
Day-0
working scaffold
Implemented
Planned
Target docs; scaffold code.
Source: README, app/streamlit_app.py, src/loan_tape/schema.py
01

## Slide 2
REQUIREMENTS
Requirements are anchored in Dutch mortgage practice and reviewability.
The scope is defined by what a credit-risk team can analyze and what a 2nd-line reviewer can clear.
Data contract
Dutch mortgage fields
Pydantic v2 schema
reference tables
synthetic tape hash
Risk analytics
Portfolio risk readout
ECL inputs
IFRS 9 stage mix
vintage and LTV views
Checks
Defensible findings
NHG cap
HRA eligibility
Nibud LTI
AnaCredit / BCBS 239
Governance
Human sign-off
3LoD ownership
2nd-line gates
model inventory
Build harness
AI-safe delivery
TDD guard
eval rubrics
secrets and mass-change blocks
Scope rule: every quantitative requirement needs a source, a test/eval, and a governance owner before it becomes production behavior.
Source: README, docs/domain-primer.md, docs/governance/*.md
02

## Slide 3
ARCHITECTURE
The architecture keeps schema, analytics, and governance state behind clear boundaries.
The product system is deliberately simple: one schema contract, one library layer, thin UI pages, and auditable state.
Inputs
Loan tape
CSV / Parquet upload
Reference data
NHG, HRA, Nibud
src/loan_tape library
schema.py
single source of truth
validate/*
rules + AnaCredit report
analytics/*
quick scan, portfolio, stress
ecl/*
IFRS 9, SICR, ECL
App layer
Streamlit pages
six dashboard surfaces
About / Limits
EU AI Act transparency
Audit state
DuckDB
pipeline + feature runs
evals/
rubrics + result history
dashed in architecture docs: stage transitions, hashes, eval pass/fail
Trust boundary: no raw stack traces, no raw DuckDB outside io/, no AI-authored regulated path without review.
Source: docs/architecture.md
03

## Slide 4
WORKFLOW
The analyst workflow advances only when each stage leaves evidence.
Named failure modes halt or downgrade a run; publish is never the default outcome of a broken pipeline.
1
Upload
analyst provides tape
2
Ingest
schema validates boundary
3
Validate
cross-field rules run
4
Analyze
KPIs and cohorts
5
Stress
NL scenarios
6
Review
findings and warnings
7
Sign off
manual 1st/2nd line gate
8
Publish
hash and audit record
Schema drift
FAILED, first 10 violations captured
> 1% critical rule failures
BLOCKED, override comment required
NaN / Inf KPI
FAILED, no silent zero fallback
2nd line absent
BLOCKED and escalated, never auto-approved
Scope includes the operating workflow and its failure contract, not only the happy-path dashboard.
Source: docs/architecture.md, docs/governance/fail-gracefully.md
04

## Slide 5
CHECKS
Validation checks turn Dutch mortgage rules into auditable findings.
The validation report is scoped as a control surface: severity, regulation, owner, and reportability travel with each finding.
Rule family
What is checked
Anchor
NHG cap
nhg_flag + principal <= origination-year cap
NHG / WEW
HRA eligibility
post-2013 annuity or linear repayment only
Dutch tax rules
Affordability
original LTI within annual Nibud cap
Tijdelijke regeling + Nibud
Collateral freshness
taxatie age and value consistency
BCBS 239 timeliness
AnaCredit
required ECB attributes populated and mapped
ECB Reg 2016/867
CRITICAL
blocks publish
WARNING
advances with flag
REPORT
audit evidence
Source: docs/domain-primer.md, docs/regulation-map.md, evals/rubrics/validation_report.md
05

## Slide 6
RISK CONTROLS
Stress, SICR, and anomaly checks target both portfolio risk and model drift.
The platform scope includes sanity bands and fixtures because wrong signs, filters, and cohorts are high-risk failure modes.
Stress scenarios
NL adverse movement must reconcile.
DNB house-price shock
HRA phase-out pressure
rentevast reset +200 bps
energy-label transition
SICR triggers
Stage moves require explainable reasons.
PD lifetime uplift
30 dpd backstop
forbearance / watch list
macro and climate overlays
Anomaly detection
Unexpected loans remain reviewable.
vintage drift lines
KS-test distribution shift
isolation forest outliers
rule fallback if model fails
Eval rubrics pin expected behavior: validation recall, stress delta within 2%, and SICR recall/specificity.
Source: docs/domain-primer.md, evals/rubrics/stress_scenario.md, evals/rubrics/sicr_triggers.md
06

## Slide 7
GOVERNANCE
Governance gates control both portfolio runs and AI-assisted code changes.
The project scope includes the harness that makes AI-authored regulated analytics reviewable.
1st line
Credit Risk Portfolio Analytics
builds, runs, documents, owns output quality
2nd line
Model Risk + Compliance
challenges methods, approves regulated changes
3rd line
Internal Audit
assures governance, eval history, AI-Act conformance
Build and release gates
CI green
ruff + pytest + evals + secrets
TDD compliance
src change has matching tests
AI trailer
[ai-assisted] commit marker
Mass-change guard
AI commit over 500 lines requires reason
2nd-line label
regulated paths need approval
Inventory updates
new rule appears in model inventory
Source: docs/governance/three-lines-of-defense.md, change-management.md, raci.md
07

## Slide 8
DASHBOARDS
Dashboards are scoped as decision surfaces, with governance as the audit hub.
The UI stays thin: every page reads from library outputs and exposes purpose, limits, status, and evidence.
Page 6
Governance dashboard
Ops pipeline + build pipeline + incidents + sign-off state
Page 1 Quick Scan
exposure, PD, LTV, stage mix, NHG
Page 2 Portfolio
vintage, geo, product and LTV views
Page 3 Stress
four NL-tuned scenario waterfalls
Page 4 Trends
drift, anomalies, per-loan reasons
Page 5 Validation
rule findings and report status
About / Limits
EU AI Act Art. 13 transparency
Source: README.md, docs/architecture.md, app/streamlit_app.py
08

## Slide 9
BUILD-OUT
The repo is currently a scaffold with a clear target build-out.
The honest project scope is the product contract plus the staged implementation plan; today, only the foundation is checked in.
Current foundation
README and domain docs
governance and EU AI Act position
placeholder schema and app
smoke tests and eval runner skeleton
Next build slice
full Dutch mortgage schema
deterministic tape generator
validation rules and reports
quick scan dashboard
Target platform
portfolio analysis and stress
SICR and ECL analytics
trend and anomaly detection
governance dashboard with audit state
Presentation wording separates target scope from implemented status to avoid overstating the current artifact.
Source: current code, README.md, docs/build-narrative.md
09

## Slide 10
DECISION
A reviewer should see one controlled product system.
The scope is not maximum feature volume. It is a defensible path from synthetic tape to risk insight to governed publication.
In scope
synthetic Dutch mortgage data, portfolio analytics, validation, stress, anomaly detection, governance dashboard
Out of scope
real production loan data, individual creditworthiness decisions, automated downstream actions, unofficial identity assets
Guardrails
schema as contract, TDD/evals, source-cited rules, fail-gracefully behavior, 1st/2nd/3rd-line ownership
Best next demo milestone: implement schema -> generator -> validation -> quick scan, then let the governance dashboard record the run.
Source: repository docs and current code
10